# Weekly Report

CAMPUS MARKETPLACE

September 9, 2025 - December 4, 2025 (13 Weeks)

Team: Crispy Waffle

- Eugene, Faye, Seth, Ananya

# WEEK 1: September 9-15, 2025 (Project Kickoff & Research)

## Eugene

Completed:

- Attended project kickoff meeting

- Researched MERN stack architecture best practices

- Investigated authentication patterns (JWT vs sessions)

- Researched AWS services for deployment (EC2, S3, MongoDB Atlas)

- Created initial project proposal and tech stack document

Next Week:

- Complete database schema design

- Create ERD diagrams

- Research React chat component libraries

- Help with project setup

Blockers:

- None

## Faye

Completed:

- Researched React best practices and component patterns

- Studied marketplace listing creation flows (Etsy, eBay, Facebook Marketplace)

- Investigated form libraries (React Hook Form, Formik)

- Researched image upload patterns and file handling

Next Week:

- Help with frontend project setup

- Research Google Maps API integration for location picker

- Study multipart/form-data file uploads

- Create mockups for create listing form

Blockers:

- None

## Ananya

Completed:

- Researched marketplace discovery patterns and UX flows

- Studied filtering systems (price ranges, categories, conditions)

- Investigated search UI patterns and autocomplete

- Created competitive analysis document (Facebook Marketplace, OfferUp)

- Started wireframing main browse/home page

Next Week:

- Complete wireframes for home and search pages

- Design filter sidebar layout

- Research React state management for filters

- Plan pagination/infinite scroll patterns

Blockers:

- None

## Seth

Completed:

- Researched chat UI patterns (WhatsApp, Facebook Messenger, Slack)

- Investigated real-time vs polling approaches for messaging

- Created initial project documentation structure

- Researched architecture diagram tools (Lucidchart, Draw.io)

- Started database schema design document

Next Week:

- Set up GitHub repository with proper structure

- Initialize Express backend with TypeScript

- Set up MongoDB Atlas cluster

- Create initial API structure

Blockers:

- None

# WEEK 2: September 16-22, 2025

## Seth

Completed:

- Created GitHub repository with branch protection rules

- Set up Express backend with TypeScript configuration

- Configured tsconfig.json with path aliases (@/)

- Set up MongoDB Atlas cluster (development environment)

- Created initial project structure (routes, models, middleware, services)

- Configured ESLint and Prettier for code consistency

- Set up environment variables structure

Next Week:

- Create User model

- Implement JWT authentication system

- Build sign-up and sign-in endpoints

- Add password hashing with bcrypt

Blockers:

- Waiting on AWS educational credits approval for S3 setup

## Faye

Completed:

- Researched Vite vs Create React App (chose Vite)

- Studied TailwindCSS for styling approach

- Created mockups for create/edit listing forms in Figma

- Designed multi-step form flow for listing creation

- Researched image preview and crop libraries

Next Week:

- Help initialize React project with Vite + TypeScript

- Set up TailwindCSS configuration

- Create base component library (Button, Input)

- Start building form structure

Blockers:

- Waiting backend setup to be completed before frontend init

## Ananya

Completed:

- Completed wireframes for home/browse page

- Designed filter sidebar with all controls

- Created high-fidelity mockups in Figma

- Designed product card component

- Planned responsive grid layouts for different screen sizes

- Researched React Query for data fetching

Next Week:

- Help with React project initialization

- Design search bar component

- Plan URL query parameter structure for filters

- Create empty states and loading states designs

Blockers:

- None

## Eugene

Completed:

- Completed database schema design (Users, Products, Chats)

- Created ERD diagram

- Created chat UI mockups in Figma

- Designed conversation list and message thread layouts

- Documented API endpoint structure

- Started implementation plan document

Next Week:

- Help with frontend project setup

- Create React Router configuration plan

- Design authentication flow diagrams

- Document component hierarchy

Blockers:

- None

# WEEK 3: September 23-29, 2025

## Eugene

Completed:

- Created User model with Mongoose schema validation

- Implemented bcrypt password hashing (12 rounds)

- Built JWT token generation and verification

- Created POST /api/auth/sign-up endpoint with validation

- Created POST /api/auth/sign-in endpoint returning JWT

- Built authentication middleware for protected routes

- Added GET /api/auth/me endpoint

- Fixed CORS configuration for frontend

Next Week:

- Create Product model schema

- Start building product CRUD endpoints

- Set up AWS S3 bucket and IAM policies

- Implement file upload service

Blockers:

- None

## Ananya

Completed:

- Initialized React project with Vite + TypeScript

- Set up TailwindCSS and configuration

- Configured React Router v6

- Created base component library (Button, Input, Modal)

- Created folder structure (pages, components, services, context)

- Set up Axios for API calls

Next Week:

- Build Sign-In and Sign-Up pages

- Create user authentication context

- Implement protected route wrapper

- Test authentication flow with backend

Blockers:

- None

## Seth

Completed:

- Helped with React project setup

- Created color palette and design system documentation

- Built responsive Header component with navigation

- Started building Sidebar component structure

- Researched URL state management libraries

Next Week:

- Complete Sidebar with filter controls

- Build product card component

- Create grid layout for product listings

- Plan API integration structure

Blockers:

- Waiting on backend product API to test integration

## Faye

Completed:

- Created React context structure documentation

- Built ProtectedRoute component plan

- Updated implementation plan with current progress

- Created API documentation template

- Researched React chat libraries (react-chat-elements)

Next Week:

- Help test authentication flow

- Start planning chat page layout

- Document API integration patterns

- Create user flow diagrams

Blockers:

- None

# WEEK 4: September 30 - October 6, 2025

## Eugene

Completed:

- Created Product model with full schema (title, description, price, category, condition, images, location, tags, seller, status)

- Added MongoDB text indexes for search

- Built POST /api/products (create listing)

- Built GET /api/products with filtering (category, condition, price range, search)

- Built GET /api/products/:id

- Built PUT /api/products/:id (update listing)

- Built DELETE /api/products/:id

- Set up AWS S3 bucket: campusmarketplace

- Started file upload service implementation

Next Week:

- Complete S3 file upload integration

- Add image upload to product creation

- Build product report endpoint

- Start Chat model design

Blockers:

- None

## Seth

Completed:

- Built Sign-In page with form validation

- Built Sign-Up page with all fields

- Created user context with authentication state

- Implemented localStorage for token persistence

- Built ProtectedRoute component

- Integrated with auth API successfully

- Added error handling and loading states

- Tested end-to-end authentication flow

Next Week:

- Start building Create Listing page/modal

- Design form layout with all fields

- Research Google Maps integration for location

- Plan image upload UI

Blockers:

- None

## Faye

Completed:

- Completed Sidebar component with all filters

- Built product card component with image, price, seller

- Created responsive grid layout

- Implemented filter state management

- Started building Home/Browse page

- Created empty state components

Next Week:

- Complete Home page integration with API

- Implement search functionality

- Add filter query parameters to URL

- Build pagination/load more feature

Blockers:

- Waiting on Eugene's product API to be fully ready

## Ananya

Completed:

- Updated project documentation with current architecture

- Created component hierarchy diagrams

- Documented authentication flow

- Started researching chat polling vs WebSocket

- Planned chat data structure

Next Week:

- Wait for Eugene's Chat API design

- Create chat page mockups with team feedback

- Document product listing flow

- Update implementation plan

Blockers:

- Waiting on Chat API design before starting UI

# WEEK 5: October 7-13, 2025

# Eugene

Completed:

- Completed S3 file upload service

- Integrated S3 with product creation (up to 5 images)

- Added POST /api/file/upload endpoint

- Built product report endpoint: POST /api/products/:id/report

- Designed Chat model schema (participants, product reference, nested messages)

- Built POST /api/chat (create or get existing chat)

- Built GET /api/chat (list user's chats)

- Built POST /api/chat/:id/messages (send message)

- Added chat pagination support

Next Week:

- Complete GET /api/chat/:id/messages with pagination

- Add message read/unread status tracking

- Implement mark messages as read endpoint

- Test chat flow thoroughly

Blockers:

- None

# Seth

Completed:

- Built CreateListingModal with complete form (title, description, price, category, condition, location, tags)

- Implemented image file picker with preview

- Added FormData submission for multipart/form-data

- Integrated Google Maps API for location picker

- Created MapPicker component with draggable marker

- Built tag input system (add/remove tags)

- Added form validation and error messages

- Successfully created first test listing!

Next Week:

- Build My Listings page

- Add edit/delete functionality

- Create EditListingModal (similar to create)

- Build Product Details modal/page

Blockers:

- None

## Faye

Completed:

- Completed Home page with product grid

- Integrated GET /api/products successfully

- Implemented all filter controls (category, condition, price)

- Added search bar functionality

- Built URL query parameter management

- Implemented "Load More" pagination

- Products displaying correctly with images, prices, sellers

- Added loading states and error handling

Next Week:

- Polish filter UX (clear filters button, active state)

- Add sort options (newest, price low-high, price high-low)

- Implement responsive design for mobile

- Optimize performance (lazy loading images)

Blockers:

- None

## Ananya

Completed:

- Updated implementation plan with chat design

- Created chat page wireframes

- Documented product listing flow

- Updated architecture diagrams

- Researched chat polling implementation (5-10 second intervals)

Next Week:

- Start building Chat page layout

- Create conversation list sidebar

- Build message thread component

- Plan "Message Seller" button integration

Blockers:

- Waiting on Eugene to complete chat API endpoints

# WEEK 6: October 14-20, 2025 (Chat & Advanced Features

## Eugene

Completed:

- Built GET /api/chat/:id/messages with pagination

- Added message read/unread status tracking (isRead field)

- Built PUT /api/chat/:id/read (mark messages as read)

- Implemented chat soft delete (isActive flag)

- Added DELETE /api/chat/:id endpoint

- Fixed bug with duplicate chat creation (same participants)

- Added chat-product association logic

- Started designing admin role system

Next Week:

- Implement admin role middleware

- Build admin dashboard statistics endpoint

- Create reported products management endpoints

- Add user activity tracking

Blockers:

- None

## Seth

Completed:

- Built My Listings page showing user's products

- Added edit and delete buttons to listings

- Created EditListingModal with pre-populated data

- Implemented delete confirmation modal

- Built Product Details modal with full information

- Added seller information display

- Tested edit/delete flows successfully

Next Week:

- Add "Contact Seller" / "Message Seller" button to details

- Implement product purchase flow (if time permits)

- Polish listing management UX

- Add image carousel for multiple photos

Blockers:

- None

## Faye

Completed:

- Added "Clear Filters" button

- Implemented sort dropdown (newest, price asc/desc)

- Made site responsive for tablet and mobile

- Added lazy loading for product images

- Optimized filter performance (debounced search)

- Added product count and "showing X of Y" display

- Fixed various UI bugs

Next Week:

- Add advanced search features if time permits

- Polish empty states

- Improve loading states

- Help test other features

Blockers:

- None

## Ananya

Completed:

- Built Chat page layout with conversation list

- Created message thread component

- Implemented message sending functionality

- Integrated GET /api/chat and POST /api/chat/:id/messages

- Added conversation list with last message preview

- Started implementing auto-refresh polling (every 10 seconds)

Next Week:

- Complete chat polling for new messages

- Add "Message Seller" integration from Product Details

- Build "Start New Chat" flow

- Polish chat UX (scroll to bottom, timestamps)

Blockers:

- None

# WEEK 7: October 21-27, 2025

## Eugene

Completed:

- Implemented admin role system (role field in User model)

- Created admin middleware (authorize function)

- Added admin email whitelist in environment config

- Built GET /admin/dashboard (statistics: users, products, chats, reports)

- Built GET /admin/reported-products with pagination

- Built PUT /admin/products/:id/resolve-report

- Built DELETE /admin/products/:id (admin delete)

- Added user activity tracking to analytics

- Fixed security issues in product update/delete (owner verification)

Next Week:

- Research AI integration options (Groq, OpenAI)

- Design AI search endpoint architecture

- Start exploring natural language query parsing

- Optimize database queries with indexes

Blockers:

- None

## Seth

Completed:

- Integrated with POST /api/chat to start conversation

- Added image carousel for product details (multiple photos)

- Implemented product purchase flow UI

- Added purchase confirmation modal

- Polished all seller experience pages

- Fixed responsive issues on mobile

Next Week:

- Final polish on listing forms

- Add better error handling

- Test all seller flows end-to-end

- Help with integration testing

Blockers:

- None

## Faye

Completed:

- Polished empty states (no products found, no search results)

- Improved loading states with skeleton screens

- Added filter active indicators

- Enhanced mobile responsive design

- Added product view counter (displays on cards)

- Fixed pagination edge cases

- Conducted UX testing with classmates

Next Week:

- Implement feedback from testing

- Add accessibility improvements

- Help build admin dashboard UI

- Test across different browsers

Blockers:

- None

Ananya

Completed:

- Added "Message Seller" button to Product Details

- Completed chat polling (fetches new messages every 10 seconds)

- Integrated "Message Seller" button flow

- Built "Start New Chat" modal/flow

- Added auto-scroll to bottom on new messages

- Implemented message timestamps with relative time

- Updated all project documentation

- Created user flow diagrams

- Polish ed chat UX

Next Week:

- Start building Admin Dashboard page

- Create reported products table/list

- Add admin actions (resolve, delete)

- Continue documentation updates

Blockers:

- None

# WEEK 8: October 28 - November 3, 2025

## Eugene

Completed:

- Researched AI API options (Groq vs OpenAI vs local models)

- Decided on Groq API (fast, free tier, Llama models)

- Set up Groq API account and tested basic queries

- Designed AI search architecture (query → AI → filters → products)

- Created prompt engineering template for query parsing

- Built POST /api/ai/search endpoint (initial version)

- Implemented fallback to keyword search if AI fails

- Tested with various natural language queries

Next Week:

- Improve AI prompt for better accuracy

- Add query validation and sanitization

- Optimize response parsing

- Handle edge cases and errors

Blockers:

- None

## Seth

Completed:

- Conducted thorough testing of all seller features

- Fixed 5 bugs found during testing

- Improved form validation messages

- Added better error handling for image uploads

- Polished UI animations and transitions

- Created seller user guide documentation

Next Week:

- Help with AI search UI

- Continue bug fixing as needed

- Prepare demo scenarios

- Test production-like environment

Blockers:

- None

## Faye

Completed:

- Started building AI search interface

- Created search input with "AI Search" toggle

- Designed AI interpretation display (showing extracted filters)

- Researched natural language search UX patterns

- Created mockups for AI search results

Next Week:

- Complete AI search integration

- Display AI-interpreted filters to user

- Add search suggestions

- Polish search experience

Blockers:

- Waiting on Eugene's AI endpoint improvements

## Ananya

Completed:

- Built Admin Dashboard page with statistics cards

- Created reported products table

- Implemented resolve/delete actions for admins

- Added AdminRoute protection component

- Integrated with admin API endpoints

- Updated architecture diagrams

- Documented all API endpoints

Next Week:

- Add "Chat with Admin" feature

- Polish admin dashboard UI

- Complete all documentation

- Create deployment guide draft

Blockers:

- None

# WEEK 9: November 4-10, 2025

## Eugene

Completed:

- Improved AI prompt engineering (better filter extraction)

- Added query validation and sanitization

- Optimized AI response parsing (handles edge cases)

- Implemented better error handling for AI failures

- Added rate limiting to AI endpoint

- Conducted security audit of all endpoints

- Fixed JWT expiration issues

- Optimized MongoDB queries with compound indexes

- Started planning deployment strategy

Next Week:

- Research Docker and docker-compose setup

- Plan EC2 deployment architecture

- Create production environment checklist

- Test production database connection

Blockers:

- None

## Seth

Completed:

- Found and fixed 7 bugs in seller flows

- Improved image upload error handling

- Added better loading states

- Enhanced form validation

- Tested all edge cases

- Created comprehensive test scenarios document

Next Week:

- Continue integration testing

- Help with deployment preparation

- Document known issues

- Prepare presentation materials

Blockers:

- None

## Faye

Completed:

- Completed AI search UI integration

- Added AI interpretation display (shows extracted filters)

- Implemented search suggestions

- Added "Switch to regular search" option

- Polished all search animations

- Fixed mobile search experience

- Tested AI search with 20+ queries

Next Week:

- Final polish on discovery features

- Implement accessibility improvements

- Test across devices

- Help with integration testing

Blockers:

- None

## Ananya

Completed:

- Built "Chat with Admin" feature

- Added admin badge to chat interface

- Polished admin dashboard UI

- Completed API documentation (all 25+ endpoints)

- Updated architecture diagrams

- Created deployment guide (draft)

- Documented environment variables

- Started presentation slide deck

Next Week:

- Complete presentation slides

- Create demo script

- Record demo video

- Finalize all documentation

Blockers:

- None

# WEEK 10: November 11-17, 2025

## EUGENE (Backend & Infrastructure)

Completed:

- Researched Docker multi-stage builds for Node.js

- Created Dockerfile for backend

- Set up docker-compose.yml with MongoDB service

- Fixed Express 5 compatibility issues (updated to Express 5.0.1)

- Fixed Node 22 deprecated warnings (punycode)

- Tested Docker build and container startup

- Configured production environment variables

- Set up MongoDB Atlas production cluster

- Started EC2 instance provisioning research

Next Week:

- Launch EC2 instance (t3.medium)

- Deploy Docker containers to EC2

- Configure Nginx reverse proxy

- Test production API endpoints

Blockers:

- None

## Seth

Completed:

- Integration testing of seller features

- Fixed product update/delete authorization bugs

- Improved error messages

- Tested with production-like data

- FALLING BEHIND: Edit Listing still incomplete

Next Week:

- URGENT: Complete Edit Listing functionality

- Fix remaining bugs

- Help with deployment preparation

- Test with deployed backend

Blockers:

- None, but need to accelerate development

## Faye

Completed:

- Final polish on search features

- Added accessibility labels (ARIA)

- Tested across browsers (Chrome, Firefox, Safari)

- Optimized bundle size

- CONCERN: Some features still need polish

Next Week:

- Continue polish and bug fixes

- Help Seth with Edit Listing if needed

- Prepare for production deployment

- Test with production API

Blockers:

- None

## Ananya

Completed:

- Completed presentation slides (40 slides)

- Created demo script with test scenarios

- Recorded preliminary demo video

- Updated all documentation

- Chat features 90% complete but needs final polish

Next Week:

- Final chat UI polish

- Complete admin dashboard polish

- Finalize documentation

- Practice presentation

Blockers:

- None

# WEEK 11: November 18-24, 2025

## Eugene

Completed:

- Launched EC2 instance: campus-api-server-1 (t3.medium)

- Configured security groups (SSH, HTTP, port 5001)

- Installed Node.js 20.19.6, PM2, Nginx

- Deployed backend code to /home/ubuntu/app/server/server/

- Fixed TypeScript path alias issues (installed tsc-alias)

- Configured PM2 for auto-restart on reboot

- Set up Nginx reverse proxy

- Backend API running: http://3.236.144.247/api/health

- MongoDB Atlas connected successfully

Next Week:

- Create AMI from working instance

- Launch additional instances

- Monitor production performance

- Help frontend with deployment

Blockers:

## Seth

Completed:

- Edit Listing still not complete

- Fixed some validation bugs

- Tested with production API

- STATUS: SLIGHTLY BEHIND SCHEDULE

Next Week:

- CRITICAL: Must complete Edit Listing this week

- Update API endpoints to production URLs

- Test all seller flows with production

- Deploy frontend to hosting

Blockers:

- Time pressure - need to accelerate

## Faye

Completed:

- Updated API base URLs for production

- Fixed CORS issues with Eugene's help

- Home/Browse page still has issues with real data

- STATUS: SLIGHTLY BEHIND SCHEDULE

Next Week:

- CRITICAL: Fix home page data loading issues

- Complete pagination properly

- Deploy frontend

- End-to-end testing

Blockers:

- Some backend data inconsistencies affecting display

## Ananya

Completed:

- Finalized presentation slides

- Practiced presentation (3 times)

- Chat UI has bugs with message polling

- Admin dashboard needs finishing touches

- STATUS: SLIGHTLY BEHIND

Next Week:

- Fix chat polling issues

- Complete admin dashboard

- Deploy frontend

- Final documentation updates

Blockers:

- None

# WEEK 12: November 25 - December 1, 2025 (INTENSE CATCH-UP - FINAL PUSH)

** TEAM REALIZES FRONTEND IS SIGNIFICANTLY BEHIND **

** STRATEGIC DECISION: Simplify and focus on COMPLETION **

## Eugene

Completed:

- Created AMI: campus-marketplace-api-v1

- Created Launch Template from AMI

- Launched 2 additional EC2 instances (3 total)

- campus-api-server-1: 3.236.144.247

- Instance 2: 13.223.207.142

- Instance 3: 98.80.220.106

- All 3 instances healthy and responding to /api/health

- Registered instances to target group

- Documented deployment architecture

- Created disaster recovery plan

- Started helping frontend team with deployment

Next Week (FINAL):

- Help team with frontend deployment emergency

- Monitor all instances

- Fix any production issues

- Be ready for demo

Blockers:

- None

## Seth

Completed:

- Edit Listing STILL NOT DONE

- Deployed what exists to Netlify

- My Listings page has bugs

Next Week (FINAL - 6 DAYS):

- MUST COMPLETE Edit Listing in next 6 days

- Fix My Listings bugs

- Test everything thoroughly

- Prepare for live demo

Blockers:

- Time - running out of days!

## Faye

Completed:

- Home page deployed but pagination broken

- Filters not persisting properly in URLs

- Fixed some display issues

Next Week (FINAL - 6 DAYS):

- FIX: Home page pagination

- FIX: Search and filter persistence

- FIX: Load more functionality

- Polish and test

Blockers:

- None - just need focused time

## Ananya

Completed:

- Chat page deployed but polling not working correctly

- Admin dashboard incomplete (missing some features)

- Documentation is complete

- STATUS: NEEDS FINAL PUSH

Next Week (FINAL - 6 DAYS):

- FIX: Chat message polling

- FIX: Start chat flow

- COMPLETE: Admin dashboard

- Final testing and presentation practice

Blockers:

- None - just need to push hard

# WEEK 13: December 2-4, 2025

** MONDAY DEC 2 **

## Eugene

Monday Dec 2:

- Help Seth with Edit Listing API integration issues

- Help Faye debug pagination API responses

- Review and fix any backend bugs found

Tuesday Dec 3:

- Help Ananya with chat API issues

- Test all 3 EC2 instances under load

- Monitor production logs

Wednesday Dec 4:

- Final production check

- Be ready for live demo

- Handle any emergency backend issues

Final Status (Dec 4):

- 3 EC2 instances running perfectly

- All API endpoints working (25+ endpoints)

- MongoDB Atlas connected

- S3 file uploads working

- AI search functional

- Admin APIs complete

- No critical bugs

## Seth

**CRITICAL TASKS (3 Days):**

Monday Dec 2 (ALL DAY):

- COMPLETE Edit Listing feature:

- Prefill form from GET /api/products/:id

- Handle image upload for new images

- Preserve existing images

- Submit updates to PUT /api/products/:id

- Fix My Listings page bugs:

- Refresh after edit/delete

- Show correct status

Tuesday Dec 3:

- Thorough testing of all seller features

- Fixed 3 bugs found in testing

- Polished UI transitions

- Tested with all 3 backend instances

Wednesday Dec 4:

- Final checks

- READY FOR DEMO

Final Status (Dec 4):

- Create Listing: COMPLETE

- Edit Listing: COMPLETE (finished Monday night!)

- Delete Listing: COMPLETE

- My Listings: COMPLETE

- Product Details: COMPLETE

- All seller flows working end-to-end

## Faye

**CRITICAL TASKS (3 Days):**

Monday Dec 2:

- Fix Home page pagination:

- Debug API response handling

- Fix "Load More" button logic

- Test with different page sizes

- Fix filter persistence:

- Implement proper URL query params

- Fix filter state on page reload

Tuesday Dec 3:

- Complete search functionality:

- Wire text search to API

- Test search + filters together

- Polish UI and fix display issues

- Test responsive design

Wednesday Dec 4:

- Final testing

- Verified all discovery flows work

- READY FOR DEMO

Final Status (Dec 4):

- Home/Browse page: COMPLETE

- Pagination: WORKING

- Search: WORKING

- Filters: WORKING (category, condition, price)

- Sort: PARTIALLY IMPLEMENTED (basic only)

- Product grid display: COMPLETE

- Note: Some advanced features simplified due to time

## Ananya

**CRITICAL TASKS (3 Days):**

Monday Dec 2:

- Fix chat polling:

- Debug polling interval logic

- Fix message refresh

- Test with Eugene's help

- Fix "Start Chat" flow:

- Wire POST /api/chat correctly

- Handle existing chat detection

Tuesday Dec 3:

- Complete Admin Dashboard:

- Add missing statistics

- Complete reported products list

- Test resolve/delete actions

- Final documentation updates

- Update presentation with real screenshots

Wednesday Dec 4:

- Final testing of chat features

- Verified admin dashboard works

- Presentation materials ready

- READY FOR DEMO

Final Status (Dec 4):

- Chat page: COMPLETE (REST polling, not WebSocket)

- Message sending: WORKING

- Conversation list: WORKING

- Start chat flow: WORKING

- Admin dashboard: COMPLETE

- Reported products management: WORKING

- Documentation: COMPLETE

- Presentation slides: READY

# WEDNESDAY, DECEMBER 4, 2025 - PRESENTATION DAY

**FINAL SYSTEM STATUS:**

Backend:

3 EC2 instances deployed and healthy

API: http://3.236.144.247/api/health (+ 2 other instances)

MongoDB Atlas connected

S3 file uploads working

25+ API endpoints fully functional

AI search with Groq integration

Admin APIs complete

Frontend:

Authentication: Complete (sign-in, sign-up, protected routes)

Profile: Complete

Create Listing: Complete (with image upload, map picker)

Edit Listing: Complete (FINISHED in final 6 days!)

My Listings: Complete

Product Details: Complete

Home/Browse: Complete (FIXED in final 6 days!)

Search: Complete

Filters: Complete (category, condition, price)

Pagination: Complete (FIXED in final 6 days!)

Chat: Complete (REST polling, FIXED in final 6 days!)

Admin Dashboard: Complete (FINISHED in final 6 days!)

Deployed to production

# POST-PROJECT REFLECTION

What Went Well:

Eugene's backend architecture was solid from the start

Backend deployment completed ahead of schedule

AI integration successful (Groq API for natural language search)

Team adapted well to AWS account limitations

Final 6-day push successfully completed all critical features

Product actually works end-to-end

Challenges:

Frontend fell significantly behind until Week 12

Had to simplify architecture (no auto-scaling, no WebSockets)

Edit Listing feature delayed until final days

AWS educational account limitations (no ALB)

Time management - underestimated frontend complexity

Key Lessons:

1. Start frontend and backend in parallel from Week 1

2. Build vertical slices (one feature end-to-end) instead of horizontal layers

3. Test integrations early and often

4. Have contingency plans for cloud service limitations

5. Simple, working features > complex, broken features

6. Final week sprint can save a project, but shouldn't be relied on

If We Did It Again:

- Start frontend development in Week 3 (not Week 4)

- Build one complete user flow (sign up → browse → buy) first

- Test deployment earlier (Week 8, not Week 11)

- Have weekly integration checkpoints

- Use feature flags to ship incrementally

# Two EX Principles

## Simplicity

Throughout the project, the team consistently prioritized straightforward, practical solutions over unnecessarily complex ones.

Strategic Architectural Decisions (Weeks 11–12):

- Auto-Scaling Choice: Instead of building a full Auto Scaling Group with a Load Balancer, the team chose to deploy three basic EC2 instances. This satisfied the cloud deployment requirement without adding DevOps overhead. As Eugene noted, “Manual distribution is simpler and more than enough for a student demo.”

- Chat System Design: Rather than implementing real-time WebSockets, which would require connection management and increased debugging, the team stuck with REST-based polling every 10 seconds. It wasn’t as sophisticated, but it was reliable, easier to build, and perfectly adequate for the demo.

Development Philosophy (Week 13):

During the final, high-pressure six days, the team adopted a clear principle: focus on simple features that work rather than complex features that might not be completed in time.

- When Faye’s advanced sorting features weren’t ready, the team shipped a basic, functional version instead of delaying the release.

- The priority became delivering complete end-to-end user flows rather than polishing advanced features.

Code-Level Simplicity:

- Using MongoDB’s built-in text search instead of implementing Elasticsearch

- Falling back to keyword search when AI parsing failed (Weeks 8–9)

- Keeping form validation minimal rather than using multi-step form logic

## Courage

The team showed real courage in acknowledging problems early, making tough decisions, and taking ownership throughout the project.

Honest Assessment (Weeks 11–12):

- The team openly acknowledged that the frontend was significantly behind after Week 11 instead of downplaying the issue.

- Seth repeatedly reported that the Edit Listing feature was still not on track.

- Scrum reports reflected the true situation, noting when the project was falling behind instead of offering unwarranted reassurance.

Hard Technical Decisions (Week 11):

- When Eugene discovered that the AWS educational account didn’t support Application Load Balancers, the team quickly pivoted rather than spending time on complex workarounds.

- They clearly documented the change: “Decision: Use multiple EC2 instances without an ALB.”

The Final Six-Day Sprint (Week 13):

- Instead of asking for an extension or lowering expectations, the team committed to an intense six-day effort to finish the project.

- They made necessary prioritization choices, including pushing back the real-time WebSocket chat feature.

- Seth continued working through Monday, December 2, to finally complete Edit Listing that evening.

Transparent Communication:

- Weekly scrums included honest reporting of blockers and delays.

- The team held a “crisis mode” meeting on December 2 to reassess their situation realistically.

- In the final reflection, the team openly recognized missteps—such as starting frontend work too late.

Risk-Taking:

- Eugene deployed the backend to production in Week 11 even though the frontend wasn’t ready yet.

- The team attempted AI integration in Week 8 knowing it could fail, but they prepared fallback options.

- Ananya consistently documented issues and difficulties instead of keeping them hidden.

Together, these values, simplicity and courage, allowed the team to adapt quickly, acknowledge when a complex solution wasn’t feasible, and confidently choose practical alternatives. This honest and pragmatic approach ultimately made it possible to deliver a working product by December 4.